## To do list for lights
(1=urgent, 2=before commission, 3=setup day, 4=after commission, before switch-on, 5=some time)
Priority	Thing	Detail
1	Work out how to put the LEDs on the tower	Work out what the hangers will be, do an experiment to test idea Cut lengths of string for each LED strip, make hangers, screw on 5v supply blocks, make up strips.
1	Work out placement of DMX lights	Take up at dusk and see about angles
2	Switches	GPIO library, code, test on 13A socket
2	Meteors	Check they work, see how to fix to cupola
2	Clear when off	Blank all lights and DMX when system is off
2	Wiring looms	Proper plugs, case etc for RPi, 5v supply, meteors.
2	DMX cases	Cutouts and drain holes in boxes, support for west side box
3	Cable access holes in mesh on tower	Cut out holes, method for re-securing
4	Exceptions	Handle exceptions in RPi, loop and error recording
4	Countdown sequence	Create the countdown sequence of sysids and a pre-built queue
4	Better CSS for d files	Match web-site
4	Better text in d files	Stuff about church, why we're doing this, help file
5	Check duplicates	Go through j-displays when create adds a new one. Either remove dups or spot them before adding
5	Watchdog	RPi built in watchdog and what to do when it fails
5	Shutdown/reboot buttons on sysctl
5	Grey out pointless selections in create	E.g. no point in having speed for flood lights when in auto mode
5	Backup, scan and repair j files	For each j file, read in and check it has the right format. If so save as last-known-good. If not restore last-known-good.
5	More displays in list	Copy over last year's
5	Keep using previous display if internet connection lost
5	Multi-thread get and display

### Tools for set-up day:
Wiring:
  Soldering iron, solder, cable cutters, multimeter (take electrics bag)
  choc blocks

Mesh:
  Multi-tool for cutting mesh
  screws and washers for re-attaching mesh

General:
  Wooden batten for securing clock-arm covers
  Drill/driver and bits
  lighter for sealing nylon rope

### Stuff for set-up day
DMX box x2
CPU box
5v Supply
LED strips
Meteors
Rope
5v Wire
Circuit breaker
Copy SD card